# ORGANIZATIONAL CONTEXT & PROJECT BACKGROUND

| ORGANIZATIONAL CONTEXT & PROJECT BACKGROUND | PURPOSE: To create a background statement that communicates the events that have lead up to justify the establishment of the Project Team. PROCEDURE: Develop high level statement below include the urgency, importance, and/or relevance to other work that supports establishment of Project Team. |
| --- | --- |
|  | The company does not have a clear forecast process for the SBUs that is understandable at a corporate level |
|  | The company has let its expertise in forecasting for capacity planning lapse because this capability was not known to be needed |
|  | The PUC has asked for a demand forecast from the TDU that as a wires company we did not think we needed to supply |
|  | The finance organization through the office of process and systems is in the process of creating a Business Process Management portal. This portal will serve CenterPoint Energy as a central repository for all processes, activities and tasks associated with finance related activities. |

# COMPANY OPPORTUNITY

| COMPANY OPPORTUNITY | PURPOSE: To create a high level statement that describes the new standard for process design or ideal future. PROCEDURE: Briefly state what will be required of the company to sustain the change. Make a process design statement that is in alignment with the corporate vision. List potential process and business improvement opportunities. |
| --- | --- |
| Change Requirements | SBUs and corporate use a common forecast process that takes advantage of overlapping needs |
| Process Design Statement | The new forecast process will be disciplined but flexible for SBU subtleties |
| Improvement Opportunities | Process will help meet regulatory (PUC) requirements Process will add integrity to the forecast numbers Process will bring clarity to the meaning of the numbers Process will clarify variances Process will facilitate improved earnings forecasting Process will make revenue forecast consistent with rate design Process will address differences between short-term and long-term forecasting As CNP, “One Company,” we will all work off a consistent set of economic parameters, e.g. a common gas price outlook |

# COMPANY BENEFITS

| COMPANY BENEFITS | PURPOSE: To Identify the expected benefits from this project. If desired, include quantifiable measures that are easily identifiable. PROCEDURE: List expected benefits on individual lines below. If possible document existing ways to measure. |
| --- | --- |
|  | Improvement to the “Planning and Allocate Resources” process within CNP |
|  | Improved regulatory relations (PUC) |
|  | Improved integrity of earnings targets and external (Wall Street) expectations |
|  | Accuracy and parity A common revenue forecast improves the consistency between Strategic and Financial Plans; an accurate revenue forecast improves the accuracy of the financial forecast. |

# TEAM GOALS

| TEAM GOALS | PURPOSE: At the conclusion of the work performed by the Project Team, identify what will be accomplished with respect to this project. PROCEDURE: List goals on individual lines below. |
| --- | --- |
|  | To gain understanding of the existing activities and tools of revenue forecasting |
|  | To gain understanding of the assumptions that drive the SBU forecast. |
|  | To identify the magnitude of revenues at risk (upper and lower confidence intervals) |
|  | To identify the improvement opportunities and quantify the benefits |
|  | To gain understanding of regulatory requirements for forecasting |
|  | To document the “should be” company process for revenue forecasting activities down to the task level. Process will capture the following: Determine appropriate level of resources Revenue forecasting process flow and procedures Roles and responsibilities Tools that support the outputs of the process Corporate policies |
|  | To gain agreement and commitment to use the new process across all SBUs recognizing there may be subtle differences |

# TEAM SCOPE

| TEAM PROCESS SCOPE | PURPOSE: To create a statement that describes where the process begins and ends that the project team will be responsible for redesigning. PROCEDURE: List the processes to be addressed by the team in the right column below. Define when the process begins and when the process ends in the column on the right across from the process. Use one line per process. |
| --- | --- |
| Process | Process Scope (Beginning and Ending Point) |
| Forecast Revenue | This process precedes the annual financial plan or other forecast needs and ends when the corporate officers approve. This process includes the following activities: Data and intelligence gathering (historical, weather, economic outlook) Model development Gain agreement on key drivers of the forecast including timing and magnitude of future rate cases Prepare forecast Present for approval Variance Analysis |

# TEAM PROJECT ASSUMPTIONS and/or CONSTRAINTS

| TEAM PROJECT ASSUMPTIONS and/or CONSTRAINTS | PURPOSE: To gain understanding of items that should be taken into consideration by the team that will ensure implementation of final output. PROCEDURE: List criteria that should be considered and identify any system and functional area issues that should be considered during the project. |
| --- | --- |
| People | People from corporate and all the SBUs need to be involved and have buy in. |
| Technology | Excel and SAP are used in the planning process |
| Functional Area | Corporate and SBU finance groups |
| Logistics | All project information will be posted through the Finance project portal. |
| Time Constraints | Revenue forecast process needs to be defined prior to financial plan input (Fall 03). TDU requests (Jim Purdue’s and electric accrual methodology) are due soon. |
| Data Gaps | Necessary data and expertise may not be readily available (hourly, historical) |

# TEAM DECISION MAKING

| TEAM DECISION MAKING | PURPOSE: To determine how and by whom valid and implementable decisions will be made in the Team. PROCEDURE: With the Project Background Statement in mind, select the appropriate decision making process. Critical success factors to take into account are: who has the authority, information, expertise, perspectives, and how much buy-in is required to make process, policy, and system changes. Delete the two options that do not apply. |
| --- | --- |
|  | Project Team reaches Consensus Decision with Fallback to Team Leaders and/or Process Owners and Resource Owners. |

# TEAM OWNERS

| TEAM OWNERS & TEAM MEMBERS | PURPOSE: To identify Process Owners, Resource Owners and Team Members of this project. PROCEDURE: List on individual lines below the Name, Functional Role, Team Role, Phone Number and Email address. |
| --- | --- |
| TEAM OWNERS |
| NAME | FUNCTIONAL ROLE & TEAM ROLE | PHONE & EMAIL |
| Joe McGoldrick | Process Owner for Plan and Allocate |  |
| Kristie Colvin | Resource Owner Financial Planning |  |

| TEAM MEMBERS |
| --- |
| NAME | FUNCTIONAL ROLE & TEAM ROLE | PHONE & EMAIL |
| Bill Sumners | Team Leader |  |
| Juan Miguel Bermudez | Team Facilitator |  |
| Kristie Colvin | Financial Planning Director Team Member - SME |  |
| Randy Pryor | Finance Director – TDU Team Member - SME |  |
| Jim Purdue | Regulatory – Rates (TDU) Team Member - SME |  |
| Melvin Schoech | EC/DC Energy Center (Transmission) Team Member - SME |  |
| Paul Rocha, Don Chandler | Distribution Planning Team Member - SME |  |
| Trina Hamby | TDU Revenue Accounting Team Member - SME |  |
| Phil Reeves | Finance Director – Gas Team Member - SME |  |
| Dale Norwood | Gas (Accounting/Finance) Team Member - SME |  |
| Kirk Nesvig | Gas (Accounting/Finance) Team Member - SME |  |
| Bob Batchelor | Finance Director – Pipeline Team Member - SME |  |

# TEAM ROLES & RESPONSIBILITIES

| TEAM RESPONSIBILITY | PURPOSE: Describe what the Team Leader and Team Members will be responsible for during the course of this project. PROCEDURE: List on individual lines below responsibilities |
| --- | --- |
| Process Owner | Ensures the team's success by removing organizational barriers, making decisions across the organization, and monitors the team to keep them on track with project deliverables. |
| Resource Owner | Ensures the team's success by removing organizational barriers, making decisions across the organization, and monitors the team to keep them on track with project deliverables. |
| Team Leader | Leader has primary responsibility for achieving the project desired results and provides content direction throughout the project to keep the team focused, on track, and continuously moving forward to achieving results. |
| Team Facilitator | Work with the Team Leader to plan each session's purpose, desired results, agenda, and actively assist in coordinating the session's logistics. The Facilitator's role is to assist the team in working through the session agenda to achieve results. Throughout the session, the Facilitator makes process suggestions that will expedite the session to ensure that results are achieved. The Facilitator does not contribute own content ideas. However, the Facilitator encourages participation and input by each of the participants because input is critical to the session's success. |
| Team Members | Team Members commit to work toward achieving the desired results and follow the designed agendas and project plans, which will provide direction and focus throughout the project. Team Members will actively contribute information, expertise, and perspectives, their own and representative viewpoints of others, to help move the content forward to achieve the desired results. Team Members commit to carrying out our own personal and organizational responsibilities for implementation of decisions or actions as a result of this project. |
| Team Technographer | Technographers capture shared knowledge (ideas, decisions, process details, etc.) while the meetings are in progress, using the prescribed tools/formats thus creating a team memory. Technographers work closely with Facilitator to ensure thoughts are captured accurately. Technographers work closely with Team Leader and Facilitator to ensure documentation is complete and resides in the appropriate repository. |

# TEAM WORK PLAN

| TEAM WORK PLAN | PURPOSE: To determine the timing of the key project activities. These are all the activities necessary to meet the team goals. PROCEDURE: Input end date of last activity to be completed first then back into the dates of the other activities. |
| --- | --- |
| KEY PROJECT ACTIVITIES | DATE TO COMPLETE |
| Define the Project including; Team Charter Detailed Work Plan | 06.09.03 |
| Analyze the “As-Is” Process including; Describing Process, Activities and Tasks Performing Value added analysis Performing Breakdown/disconnect analysis | 07.21.03 |
| Identify “As-Is” Process including; Root Causes Burning Solutions Adjusting the Process Improvement Team Develop Success Criteria | 07.25.03 |
| Designing the improved "Should-Be" Process including: Process roles/responsibilities Process enabling technology identified Process effectiveness metrics identified | 08.08.03 |
| Develop the “Should-Be” Process including; Task instructions captured in the Process Portal Support technologies are identified and linked to the Portal New technologies are designed, built and tested Process Portal tested and validated Changes or modifications are made based on test results prior to deployment. | 08.15.03 |
| Deploy the new process including; Deployment plan developed Success measures created Changes or barriers address any that are identified during deployment Communication and training plan created, assuring full deployment to affected personnel. | TBD |
| Implement the new process including; Communications and training plan executed End users understand changes and are instructed on how to access the enabling technologies and know-how. Process monitored for complete deployment to affected personnel. | TBD |
| Experience the new process including; Lessons learned Identifying Change Action Teams fine tune the Process Successes celebrated during the Improvement activity Team Owners and Members see the value of the changes and celebrate the stages of change. | TBD |
| Monitor the new process for continuous improvement including; Process reviewed on a periodic basis for continuous improvement Process documentation maintained Performance measures reviewed on a regular basis. | TBD |

# TEAM MEETING SCHEDULE

| TEAM MEETING SCHEDULE | PURPOSE: To determine the frequency in which the team will meet, what will be addressed at the meeting, agreement to dates and location of meetings. PROCEDURE: List meeting desired results topics, meeting dates, time and location. |
| --- | --- |
| AGREEMENTS | MEETING DATES | LOCATION |
| Team will meet as necessary to make decisions. | Dates as needed keeping with the project timeline | CNP-HQ and Web/Conference |
| Sub groups will be formed to meet ad-hoc to perform analysis work and design work then report back to the team to review findings and make decisions to move the project forward. | Dates chosen as needed keeping with the project timeline | CNP-HQ and Web/Conference |
| Process Owner, Resource Owner, Team Leader and Team Facilitator will meet periodically at the 701 Gate points for review and direction forward on the project. | Dates chosen as needed keeping with the project timeline | CNP-HQ and Web/Conference |

# TEAM COMMUNICATION

| TEAM COMMUNICATION | PURPOSE: To put forward or introduce information for others to become aware of, consider, take action, or give acceptance or approval. PROCEDURE: Define below the process for team communication. |
| --- | --- |
|  | Process Documentation & Team Action Items will be posted in the appropriate PMO in the Smart Solutions Portal. |
|  | Team Leader and Facilitator will update Process Owner and Resource Owners on a periodic basis based on the numbered gates in the 701 Improving Process. |